Time schedule and responsibilities for ABCDE project

Phase 1: By Tuesday 2/6/2026

Completes Software Requirement Specification (Functional and Nonfunctional):

Eng. Mohamed, Eng. Tasnem

Use-case diagrams: Eng. Heba

Sequence diagrams: Eng. Mayar, Eng. Mena

(Implement throw away prototype): Eng. Mohamed, Eng. Tasnem

Phase 2: Sunday 7/6/2026

Architecture diagram, data flow diagram: Eng. Mohamed, Eng. Tasnem

Screen design

a. Active screens: Eng. Mena, Eng. Heba

b. General advertising screens: Eng. Mayar

Phase 3: Sunday 14/6/2026

Back end Implementation Eng. Mohamed, Eng. Tasnem

Front end Implementation Eng. Mena, Eng. Heba

APIs: Eng. Tasnem ,Eng. Heba

Data and Media arrangement: Eng. Mayar

Please read the following

User roles:

Patient (guest & registered) ·

Family companion ·

Doctor ·

Nurse ·

Receptionist ·

Quality Manager

Hospital Director

System Admin

Departments

21 departments and units confirmed each of them becomes a page in the app and a booking option.

In our prototype we should focus only on our scenario (patient suffering from heart attack)

Language (nonfunctional requirement)

Arabic, English, Russian for all UI labels, notifications, and content.

A patient can

Register to the system ( by his name, Id or by QR code)

View his diagnose

View his treatment plane

Rate medical services

Suggest enhancement to medical services

Call his medical team

Watch videos and play games

Reserve appointment

A Family companion can

Register the patient to the system ( by his name, Id or by QR code)

View patient diagnose

View patient treatment plan

Rate medical services

Suggest enhancement to medical services

Call his medical team

A Doctor can

Deliver his diagnoses (for his assigned patients)

Deliver treatment plan (for his assigned patients)

View medical rating

A Receptionist can

Provide QR code for patients and allow them to register

Assign patients to a doctor

A Hospital Director can

Assign patients to a doctor

View all diagnoses

View patient treatment plan

View Rateings medical services

View Suggested enhancement to medical services